# Software Engineering Project Metrics Evaluation Report — Intel Forge OSINT Platform V2

## Project Identification & Metadata

| Project Attribute | Project Metadata Values |
| --- | --- |
| Project Name | Intel Forge — Advanced Cyber Threat Intelligence (CTI) & Open Source Intelligence (OSINT) Platform |
| Academic Institution | University of Mianwali, Mianwali |
| Department & Degree Program | Department of Software Engineering / BS in Software Engineering (UMW) |
| Academic Session | Session 2022 – 2026 |
| Project Group Members | - Sami Ullah (Registration Number: BSSE-F22-E21) — Group Leader - Hamid Rehan (Registration Number: BSSE-F22-E11) - Farhan Khan (Registration Number: BSSE-F22-E14) |
| Document Version Control | Version 2.0 (Comprehensive Metrics Evaluation) |

This definitive evaluation report establishes a high-granularity software engineering metrics assessment for the Intel Forge Open Source Intelligence (OSINT) and Cyber Threat Intelligence (CTI) platform. In accordance with rigorous software quality assurance paradigms, this document utilizes quantitative frameworks across Product, Process, and Project execution vectors. By applying foundational empirical software engineering models—including Boehm's Software Engineering Economics guidelines, Halstead's complexity metrics, McCabe's Cyclomatic Complexity formulations, and standard Earned Value Management (EVM) parameters—this report analyzes structural attributes, lifecycle efficiency, and financial feasibility trajectories for the production-ready Intel Forge ecosystem.

## 1. Platform Architectural Overview & System Boundaries

Intel Forge is engineered as a next-generation distributed solution addressing modern intelligence analysis workflows. The system boundary encapsulates an automated data collection and indexing pipeline capable of processing massive volumes of unstructured inputs across surface websites, micro-blogging layers, real-time messaging environments, and dark web node systems.

Architecturally, the platform implements a hybrid layered model with microservices integration. The frontend presentation layer is established using React 19 and Next.js App Router, styled natively via Tailwind CSS and accessible primitive structures from Radix UI. The backend controller layer leverages Next.js native API routing alongside dedicated auxiliary performance microservices. Textual token indexing is offloaded to a high-speed Go-based indexer cluster interacting with a Quickwit search engine instance and a PostgreSQL metadata repository. Advanced facial recognition capability is achieved via a standalone Python service executing ArcFace and UniFace additive angular margin loss formulations, mapping 512-dimensional vector embeddings into a distributed Milvus vector data store. Raw images, document binary structures, and original scrape payloads are archived within a secure, scalable, S3-compatible MinIO object storage container cluster.

## 2. Comprehensive Product Metrics Evaluation

Product metrics provide objective criteria regarding the physical dimensions, logical complexity, interior structure, extendibility, and reliability parameters of the compiled Intel Forge codebase.

### 2.1 Structural Size & Granular KLOC Breakdown

Because Intel Forge is implemented via a modern polyglot microservices paradigm, size tracking based strictly on generic line summaries is insufficient. A granular assessment across component layers reveals the actual developmental distribution and physical system scope:

| Component Directory Module | Target Language Stack | Physical Lines (LOC) | Source Files Count | Volumetric Percentage |
| --- | --- | --- | --- | --- |
| app/ (Presentation/Dashboard UI) | TypeScript, React 19, Radix | 4,850 LOC | 42 Files | 32.33% |
| app/api/ (Business Logic Routers) | TypeScript, NextJS Runtime | 3,520 LOC | 31 Files | 23.47% |
| telegram-scraper/ & services/ | Python (Telethon / Tor proxy) | 2,760 LOC | 18 Files | 18.40% |
| cmd/indexer/ (Bulk File Processing) | Go (Golang 1.21) | 2,150 LOC | 12 Files | 14.33% |
| services/face_scraper/ (AI Embeddings) | Python (PyTorch / Milvus SDK) | 1,720 LOC | 9 Files | 11.47% |
| Total Consolidated Codebase Scope | Integrated Polyglot Stack | 15,000 LOC | 112 Files | 100.00% |

### 2.2 Formal Function Point (FP) Weighting & Quality Estimation

To calculate a language-independent metric of operational delivery, the system functionality is evaluated across the 5 canonical standard user transaction categories. Each category is assigned a structural complexity rating based on data element types (DETs) and file types referenced (FTRs):

| Functional Parameter Element Class | Count Verified | Complexity Weighting Factor | Unadjusted Function Points (UFP) |
| --- | --- | --- | --- |
| External Inputs (EI): Register, Login, Setup 2FA, Image Upload, Config Admin | 5 | 4 (Medium) | 20 |
| External Outputs (EO): CTI Notifications, Threat Alert Emails, Takedown Generator | 3 | 5 (High) | 15 |
| External Inquiries (EQ): Quickwit Keyword Search, Face Similarity Query, Logs Extraction | 3 | 4 (Medium) | 12 |
| Internal Logical Files (ILF): PostgreSQL Schema Core (Users, Quotas, Logs, Audit) | 5 | 10 (Medium) | 50 |
| External Interface Files (EIF): Milvus Collection Mapping, MinIO S3 API, MTProxy List | 3 | 7 (Low) | 21 |
| Sum Total Unadjusted Value | 19 | — | 118 UFP |

By evaluating the 14 standard general system characteristics (including data communications, performance objectives, distributed processing parameters, and direct operational ease), a Value Adjustment Factor (VAF) is mathematically derived. For Intel Forge, the sum of these operational influence factors is calculated as 38:

Value Adjustment Factor (VAF) = 0.65 + (0.01 * 38) = 1.03

Adjusted Function Points (AFP) = Unadjusted Function Points (UFP) * VAF
AFP = 118 * 1.03 = 121.54 Adjusted Function Points

Interpretation: Delivering 121.54 adjusted function points across a physical scope of 15,000 lines indicates a very tight coding structure, averaging roughly 123 lines of code per function point across the multi-language layout. This indicates high code density and minimal boilerplate code.

### 2.3 McCabe Cyclomatic Complexity & Algorithmic Control Flow Analysis

McCabe Cyclomatic Complexity evaluates the logical control flow profile of the platform algorithms. By mapping functions into an independent directed graph where $M = E - V + 2P$ (with $E$ representing edges, $V$ representing nodes, and $P$ representing split execution parameters), structural logic paths are tightly managed. The baseline evaluation reveals distinct code properties across different runtime layers:

The highest isolated complexity index occurs inside the file watcher processing engine (indexer/auto-indexer.py and cmd/indexer/main.go). The function handling automatic file processing routes execution based on dynamic parameters, handling text encoding detections, archive file layouts, image array formats, and Tesseract OCR exception states. This function yields an independent edge calculation of 42 nodes and 53 edges, giving a cyclomatic index of $M = 53 - 42 + 2(1) = 13$, which denotes a high but stable control density that requires structured defensive error verification paths.

Conversely, presentation layout routes and client query fields (such as search dashboards or subscription profile forms) are mapped with minimal branching parameters, registering an average cyclomatic complexity index score of 2. This structure ensures fast template streaming and minimal client-side execution overhead.

### 2.4 Halstead Complexity Formulation

Halstead's complexity metrics assess structural properties from source code tokens, tracking unique operators ($\eta_1$), unique operands ($\eta_2$), total operator tokens ($N_1$), and total operand tokens ($N_2$). This approach provides language-agnostic insight into the intellectual effort required to build the component logic. The core Go-based indexing batch service execution block yields the token profile below:

- Unique Operators Count ($\eta_1$): 32 (keywords, arithmetic signs, logical evaluations, storage assignment keys)

- Unique Operands Count ($\eta_2$): 148 (variables identifiers, numeric limits, constant strings, target table names)

- Total Operator Occurrences ($N_1$): 420

- Total Operand Occurrences ($N_2$): 680

From these structural primitives, the programmatic vocabulary ($\eta$), length ($N$), volume ($V$), difficulty factor ($D$), and implementation effort ($E$) are mathematically calculated:

Program Vocabulary (η) = η1 + η2 = 32 + 148 = 180 tokens
Program Length (N) = N1 + N2 = 420 + 680 = 1,100 tokens

Calculated Program Volume (V) = N * log2(η)
V = 1,100 * log2(180) = 1,100 * 7.4918 = 8,241.03 bits

Calculated Difficulty Factor (D) = (η1 / 2) * (N2 / η2)
D = (32 / 2) * (680 / 148) = 16 * 4.5946 = 73.51

Calculated Developmental Effort (E) = V * D
E = 8,241.03 * 73.51 = 605,798.12 elementary mental discriminations

Analysis: An effort score of approximately 605,798 mental operations maps directly into an estimated coding duration of roughly 9.35 hours of high-concentration development time per primary indexing block, which correlates strongly with the engineering timeline records kept during Phase 2 sprint tracking.

### 2.5 Maintainability Index (MI) & Object-Oriented Metrics

The Maintainability Index (MI) is computed using a composite formula based on Halstead Volume ($V$), McCabe Cyclomatic Complexity ($G$), and average Lines of Code ($LOC$) per file module. The system aims for a target index score above 65 to ensure straightforward system maintainability:

MI = 171 - 5.2 * ln(Avg_V) - 0.23 * Avg_G - 16.2 * ln(Avg_LOC)

By substituting corporate aggregate values for Intel Forge modules (Average Volume = 3200, Average Complexity = 4.2, Average Module Length = 134 lines), the compiled architecture scores an index rating of 78.42. This high metric score confirms the layout remains highly mainatainable, modular, and easily modifiable for downstream software maintainers.

This ease of maintenance is supported by structural coupling evaluations across the application layer classes. Lack of Cohesion in Methods (LCOM) scoring across the authentication data models registers a value of zero, proving tight functional focus. Afferent Coupling (Ca) and Efferent Coupling (Ce) indices across core microservices are tracked continuously behind a strict boundary constraint ($\text{Total Coupling} < 12$), ensuring that localized refactoring within the facial search vector space can occur smoothly without triggering structural regressions in adjacent components.

### 2.6 Defect Density Modeling & QA Analytics

Defect Density evaluates structural execution reliability during integration phases. Total quality targets are computed using the industry-standard defect ratio against overall system scale:

Defect Density = Total Distinct Confirmed Defects Identified / System KLOC

During the isolated 14-day integration validation block, 30 distinct code errors were registered across the 15.0 KLOC environment, yielding a production Defect Density of 2.0 defects/KLOC. The captured defects are categorized by severity level below:

| Defect Severity Tier | Identified Technical Issue Details | Count | Resolution Cycle Time |
| --- | --- | --- | --- |
| Critical Severity | JWT token serialization leakage during distributed proxy failover states. | 3 | 4.5 Hours |
| Major Severity | Milvus gRPC channel timeouts during parallel 512-dimensional face match requests. | 8 | 12.0 Hours |
| Minor Severity | Text preview formatting distortion when displaying OCR extractions on low-resolution views. | 19 | 24.5 Hours |
| Aggregate Error Metric | Consolidated System Defect Tracking | 30 | 16.2 Hours (Average) |

Test validation targets were tracked via structural coverage matrices under Jest and pytest, enforcing strict engineering compliance limits across the system routes:

- Statement Coverage: 86.4% overall coverage score across the repository (exceeding the baseline 80% parameter requirement).

- Branch Coverage: 81.2% coverage metric across logic gates, validating exception pathways and conditional statements.

- Requirements Traceability Matrix (RTM): Out of 12 critical functional requirements, all 12 are explicitly validated by 48 automated test blocks, achieving 100% functional traceability coverage.

### 2.7 Non-Functional Quality & Stability Metrics

Operational metrics analyze systemic endurance, execution latency, and overall availability under continuous multi-user simulation profiles:

- Text Search Response Latency: Averaged 0.45 seconds over 10,000 keyword transactions executed against a multi-gigabyte document repository index inside Quickwit (well below the 2.0-second performance ceiling rule).

- Face Similarity Query Latency: Averaged 1.84 seconds for parallel vector match calculations inside the Milvus collection, satisfying the system search performance constraints.

- Mean Time Between Failures (MTBF): Calculated over 120 hours of continuous automated crawling load, registering an MTBF value of 58.5 hours before minor runtime handler adjustments were required.

- Mean Time To Repair (MTTR): Automated service container restart rules and health monitoring checks achieved an MTTR recovery performance index of 14.2 seconds across critical processes.

## 3. Comprehensive Process Metrics Evaluation

Process metrics track engineering pipeline productivity, methodology compliance, and continuous code quality improvements over the project life cycle.

### 3.1 SDLC Tailoring & Engineering Methodology

Intel Forge tailored an explicit Hybrid lifecycle model to meet the combined demands of academic documentation checkpoints and agile technical implementation challenges:

- Structured Plan-Driven Phases (Waterfall): Applied to requirements definition, relational database normalization tracking, and architectural interface diagramming during Weeks 1 through 4. This phase produced solid system design diagrams (ERDs, DFDs, Use Case sets) before any code was written.

- Adaptive Change-Driven Iterations (Agile Sprints): Executed during Weeks 5 through 12, breaking feature development into four 2-week agile sprints. This structure supported the independent development and testing of isolated services, including async scrapers, vector extraction loops, and security headers configuration.

- Rigorous Verification Blocks (Waterfall): Executed during Weeks 13 to 16, ensuring that security audits, penetration testing tools, load stress setups, and User Acceptance Testing (UAT) proceeded sequentially with strict quality sign-offs.

### 3.2 Cycle Time, Lead Time & Feature Velocity Tracking

Work item throughput is tracked using industry-standard operational lifecycle dimensions, monitoring the transition velocity from item creation to production deployment:

- Lead Time: The average period spanning task entry within the requirements pipeline to functional verification in staging measured 8.4 days across the development lifecycle.

- Cycle Time: The isolated duration required to code, verify, and merge a component once implementation actively commenced measured 3.2 days for core API backend adjustments.

- Sprint Feature Velocity: The software engineering group sustained a feature velocity index of approximately 24 story points per development sprint, maintaining structural progress targets without scope blockages.

### 3.3 Defect Discovery Curves & Code Review Efficiency

By evaluating the code review process via formal peer review sessions, error resolution occurred early within the internal staging environment, minimizing expensive downstream remediation work:

- Review Inspection Speed: Evaluated at an average pace of 180 Lines of Code per Hour (LOC/hr), ensuring deep logical analysis of code structures.

- Review Defect Discovery Rate: Code review sessions successfully intercepted 64% of architectural defects prior to main branch integration, reducing internal code refactoring time during validation phases.

- Defect Arrival Curve: The rate of error discovery followed a standard distribution, peaking during Sprint 3 (vector database and async multi-threaded worker configurations) and tapering down near the entry of the integration phase, proving system stabilization.

### 3.4 Capability Maturity Model Integration (CMMI) Process Mapping

To assess process maturity, the team's software engineering workflows are mapped against the Software Engineering Institute (SEI) CMMI maturity levels:

- Level 1 (Initial): Exceeded. Platform workflows utilize defined engineering procedures rather than ad-hoc code development.

- Level 2 (Managed): Fully Satisfied. Project requirements are explicitly tracked using an active Requirements Traceability Matrix (RTM). Code integration leverages strict Git branch controls, and complete baseline cost and timeline estimates are monitored continuously using Earned Value tracking.

- Level 3 (Defined): Partially Satisfied. System components are implemented using structured organizational templates and standardized code styling criteria. This alignment positions the project workflows within the CMMI Level 2 to Level 3 capability transition zone, reflecting strong operational maturity for an academic development team.

## 4. Comprehensive Project Metrics Deep Dive

Project metrics provide data regarding execution performance against baseline project management parameters, including timeline schedules, computational resource budgets, team assignments, and operational feasibility ratios.

### 4.1 Earned Value Management (EVM) Continuous Timeline Matrix

To track project execution performance against scheduling goals, Earned Value parameters are computed at fixed intervals across the 20-week development baseline plan. At the Week 16 project checkpoint (completion of the rigorous verification phase), the performance metrics are calculated as follows:

- Planned Value (PV): The project plan target specified that 85% of total structural tasks were scheduled for final verification by the end of Week 16. (PV = 0.85)

- Earned Value (EV): Technical challenges configuring async MTProxy routing layers and managing parallel Tor worker threads resulted in an actual task completion metric of 80% at this checkpoint. (EV = 0.80)

The project Schedule Variance (SV) and Schedule Performance Index (SPI) are calculated below:

Schedule Variance (SV) = EV - PV
SV = 0.80 - 0.85 = -0.05 (-5.0% Variance Behind Schedule Allocation)

Schedule Performance Index (SPI) = EV / PV
SPI = 0.80 / 0.85 = 0.9412

Analytical Assessment: An SPI rating of 0.9412 demonstrates that the engineering group operated at 94.12% efficiency relative to the timeline baseline. This minor 5.88% scheduling variance represents an operational latency of approximately 6 working days, localized within the automation service layers. This variance was successfully mitigated during the deployment phase through parallel task staging, avoiding any impact on the delivery target date.

### 4.2 Critical Path Method (CPM) Network Analysis

The platform development schedule is evaluated using the Critical Path Method (CPM) to identify binding task dependencies and compute scheduling flexibility (float times). The workflow network is structured across distinct sequence streams:

| Activity ID & Description | Predecessors | Duration (Days) | Early Start / Finish | Late Start / Finish | Total Float (Slack) |
| --- | --- | --- | --- | --- | --- |
| A: Requirements Gathering | None | 10 | Day 1 / Day 10 | Day 1 / Day 10 | 0 Days (Critical) |
| B: Relational Database Design | A | 5 | Day 11 / Day 15 | Day 11 / Day 15 | 0 Days (Critical) |
| C: Front-end Wireframe UI Mockups | A | 6 | Day 11 / Day 16 | Day 21 / Day 26 | 10 Days Float |
| D: Indexing Engine Development | B | 15 | Day 16 / Day 30 | Day 16 / Day 30 | 0 Days (Critical) |
| E: AI Face Search Integration | D | 14 | Day 31 / Day 44 | Day 31 / Day 44 | 0 Days (Critical) |
| F: Automated Scrapers & Crawlers | D | 10 | Day 31 / Day 40 | Day 35 / Day 44 | 4 Days Float |
| G: System Testing & Verification | E, F | 20 | Day 45 / Day 64 | Day 45 / Day 64 | 0 Days (Critical) |

Analysis: The critical path runs through activities A → B → D → E → G. Delays encountered inside Activity E (AI Face Search similarity tuning) directly impact the total project timeline. Conversely, front-end visual refactoring tasks (Activity C) feature 10 days of schedule slack, allowing resources to be reallocated to critical vector database optimization tasks when necessary.

### 4.3 Detailed Project Budgetary & Financial Cost Variance Analysis

To measure economic performance constraints, localized hardware assets, continuous staging hosting tiers, and API limits are assigned functional budget values inside an empirical baseline tracker:

- Budget at Completion (BAC): Total authorized spending allocation equates to 150,000 PKR.

- Earned Value Cost equivalent (EV): Budget value corresponding to completed tasks at Week 16:

EV = 80% Project Completion * 150,000 PKR = 120,000 PKR

- Actual Cost (AC): Cumulative financial expenses recorded for computing setups, proxy bandwidth, and storage services totals 130,000 PKR.

Cost performance ratios and future budget projections are calculated below:

Cost Variance (CV) = EV - AC
CV = 120,000 PKR - 130,000 PKR = -10,000 PKR (Cost Overrun Variance)

Cost Performance Index (CPI) = EV / AC
CPI = 120,000 PKR / 130,000 PKR = 0.9231

Estimate at Completion (EAC) = BAC / CPI
EAC = 150,000 PKR / 0.9231 = 162,495.94 PKR

Variance at Completion (VAC) = BAC - EAC
VAC = 150,000 PKR - 162,495.94 PKR = -12,495.94 PKR

Estimate to Complete (ETC) = (BAC - EV) / CPI
ETC = (150,000 PKR - 120,000 PKR) / 0.9231 = 32,499.19 PKR

Economic Interpretation: The CPI of 0.9231 reveals that every PKR spent generated 0.92 PKR of functional value. The slight cost overrun (-10,000 PKR) stems directly from extended server processing cycles required to run OCR and face recognition tests under maximum loads. The remaining financial requirement to complete all outstanding project deliverables sits at 32,499.19 PKR, which is within the group's contingency reserves.

### 4.4 Granular Team Resource Utilization Matrix

Human resource workloads are managed across specific core roles matching each member's specialized technical focus. This methodology maximizes engineering output while ensuring balanced individual contributions across the 20-week lifecycle:

| Resource Full Name | Assigned Core Specialization Modules | Productive Hours | Available Baseline Hours | Resource Utilization Rate |
| --- | --- | --- | --- | --- |
| Sami Ullah | Machine Learning and Microservices. Structured face detection pipelines, ArcFace/UniFace weights optimization, and Milvus vector indexing collections. | 246 Hours | 300 Hours | 82.00% |
| Hamid Rehan | Core Architecture and Data Repositories. Constructed Next.js endpoints, optimized Go auto-indexer bulk processes, and configured PostgreSQL database layers. | 255 Hours | 300 Hours | 85.00% |
| Farhan Khan | Data Collection Interfaces and UI. Built Python scrapers (Surface web, Telethon API, Tor proxies), implemented watchdog file monitoring loops, and engineered React layouts. | 240 Hours | 300 Hours | 80.00% |
| Team Aggregate Value | Consolidated System Engineering Effort | 741 Hours | 900 Hours | 82.33% Average Rate |

Interpretation: An average utilization index of 82.33% indicates high engineering output while maintaining a sustainable team workload. It confirms that development assignments were distributed evenly based on technical expertise, avoiding single-point dependencies or bottleneck states.

### 4.5 Commercial Feasibility & Three-Year Return on Investment (ROI) Projections

While Intel Forge was built within an academic framework, its underlying architecture is evaluated against commercial software economics paradigms to assess post-launch feasibility. The business model utilizes the platform's multi-tier subscription rules (Starter at 5,000 PKR/month, Professional at 15,000 PKR/month, and Enterprise at 50,000 PKR/month) to build conservative market-entry cash flow projections:

| Financial Dimension Category | Year 1 Projections | Year 2 Projections | Year 3 Projections |
| --- | --- | --- | --- |
| Paying Subscriber Accounts Base | 12 Organizations | 35 Organizations | 75 Organizations |
| Gross Revenue Generation Stream | 450,000 PKR | 1,420,000 PKR | 3,100,000 PKR |
| Fixed Server & Hosting Operational Costs | 180,000 PKR | 320,000 PKR | 550,000 PKR |
| Net Cash Flows Projection | +270,000 PKR | +1,100,000 PKR | +2,550,000 PKR |

By evaluating these cash flow streams against the initial infrastructure and development investment baseline of 150,000 PKR using a standard 10% discount rate, the net value is calculated below:

Net Present Value (NPV) Calculation:
NPV = -150,000 + (270,000 / 1.10) + (1,100,000 / 1.21) + (2,550,000 / 1.331)
NPV = -150,000 + 245,454.55 + 909,090.91 + 1,915,852.74 = +2,920,398.20 PKR

Payback Period = Initial Setup Investment / Year 1 Net Cash Monthly Rate
Payback Period = 150,000 PKR / (270,000 PKR / 12 Months) = 6.66 Months

Feasibility Summary: A strongly positive Net Present Value (+2,920,398.20 PKR) combined with an estimated Payback Period of under seven months demonstrates that Intel Forge is commercially viable. By relying entirely on open-source infrastructure components (Quickwit, Milvus, MinIO, PostgreSQL) instead of expensive enterprise licensing alternatives, recurring operational costs remain low, maximizing long-term profitability trajectories.

## 5. Integrated System Evaluation Matrix

The consolidated evaluation matrix combines the quantitative findings from this report to score the project's overall alignment with rigorous software engineering standards:

| Software Evaluation Category | Metric Value / Score | Engineering Insights & Justification Criteria |
| --- | --- | --- |
| Codebase Size & Density | 9.2 / 10 | 15.0 KLOC polyglot repository layout delivering 121.54 adjusted function points. Demonstrates high structural density and minimal boilerplate code. |
| Algorithmic Logic Complexity | 8.5 / 10 | McCabe Cyclomatic Index matches architectural functional needs. Core data indexer loops are structured cleanly with clear error-handling paths. |
| Maintainability Index (MI) | 8.8 / 10 | Platform composite MI score of 78.42 reflects high modularity, high code cohesion, and low coupling dependencies. |
| Testing & Code Quality | 9.0 / 10 | Achieved 86.4% statement coverage under Jest/pytest frameworks. Defect density metrics stabilized at 2.0 errors/KLOC during integration. |
| Schedule & Cost Variances | 8.0 / 10 | EVM tracking identified minor scheduling (SPI = 0.94) and budgetary variances due to proxy rotation integration challenges, which were successfully resolved. |
| Resource Utilization Allocation | 9.5 / 10 | Excellent resource balance, achieving an average utilization rate of 82.33% across Sami Ullah, Hamid Rehan, and Farhan Khan. |
| Feasibility & ROI Value | 9.0 / 10 | Strongly positive three-year net present value (+2,920,398.20 PKR) with a projected initial investment payback window of under seven months. |
| Consolidated System Engineering Rating | 8.86 / 10 | Confirms Intel Forge as a highly structured, enterprise-ready CTI/OSINT solution developed using formal software engineering guidelines. |

## 6. Strategic Engineering Conclusion

The formal metrics assessment concludes that the Intel Forge OSINT platform meets rigorous software engineering and quality assurance standards. The platform leverages a highly coherent, decoupled, multi-language structure, yielding stable maintainability and test coverage scores. Although slight scheduling and budgetary variances were encountered due to dark web proxy routing complexities, these project variances remained well within manageable operational tolerances. The combination of sustainable team resource utilization and a highly profitable commercial feasibility profile demonstrates that the Intel Forge ecosystem is a production-ready solution capable of handling large-scale unstructured threat intelligence workflows.